# Clinical Signal

Strategic Technical Architecture Brief

| Prepared for: Executive Review | Audit Date: May 28, 2026 |
| --- | --- |
| Repository: clinical-signal-main | Methodology: Full structural review of migrations, manifests, service boundaries, API surface, and clinical processing logic |

Bottom Line Up Front Clinical Signal is a clinically sophisticated, feature-rich MVP — but it cannot serve a single real patient today. There is no production environment running, no encrypted object storage, and several access-control gaps that legally block the entry of real protected health information (PHI). The product is roughly feature-complete; it is not launch-complete. Closing the gap to a first real-practitioner engagement is a focused, well-scoped effort — not a rebuild. We recommend a single production-readiness workstream (storage abstraction, role enforcement, encryption coverage, MFA, and AWS bring-up) executed before any real PHI is onboarded. Estimated effort to a defensible, real-PHI-ready production launch: approximately 4–6 focused engineering weeks for one senior engineer, plus a short security review. The clinical reasoning quality — the actual moat — is already validated in local testing.

# 1. Executive Summary & Technology Topology

## Primary Business Objective

Clinical Signal is a HIPAA-oriented SaaS platform for functional-health practitioners. Its core job is to collapse the protocol-creation bottleneck — turning scattered patient data (intake, labs, documents) into two practitioner-ready outputs in minutes:

Output A — Clinical Protocol: practitioner-facing synthesis with clinical reasoning, systems analysis, and sequencing logic.

Output B — Phased Client Action Plan: plain-language, phased guidance the patient can actually follow.

The product targets solo, high-touch practitioners managing 5–15 active clients over 4–6 month engagements. The moat is not generic AI writing — it is functional-medicine-specific reasoning (root causes, system interconnections, clinical sequencing), plus an emerging Knowledge Orchestrator (Dr. Laura’s curated corpus) and future per-practitioner knowledge layers.

## Current Operational Posture

| Dimension | Status |
| --- | --- |
| Feature completeness | ~85% of planned MVP features built: intake, lab extraction, analysis, dual-output protocols, approval workflow, derivative outputs, audit log, foundations checklist. |
| Production / compliance readiness | Far lower than feature-completeness implies. No production environment, no encrypted object storage, role-based access not enforced, no MFA — none of which are ‘features’ but all of which gate real-PHI launch. |
| Production hosting | None currently running. Aptible and Railway (prior PaaS hosts) retired; AWS migration designed but not yet provisioned. |
| Development | Local-only via Docker Compose (docker compose up --build). |
| Real PHI | Must not enter any environment until the BAA chain (Business Associate Agreements), role enforcement, and encrypted storage are complete. |

Note on the 85% figure: feature-completeness and launch-readiness are different axes. The application can demonstrate nearly the full clinical workflow locally, yet remains unable to legally or operationally serve a paying practitioner with real patient data. Leadership should track these as two separate progress bars.

## Technology Stack Topology

| Layer | Technology | Role |
| --- | --- | --- |
| Frontend | Next.js 14, React 18, TypeScript, Tailwind | Practitioner UI; server-side rendering of PHI |
| Backend (primary) | Next.js API routes + Server Actions | Auth, CRUD, streaming AI orchestration |
| Backend (compute) | FastAPI 0.115, Uvicorn | Document pipeline, engine-side analysis/export, KB embeddings |
| Database | PostgreSQL 16 (pgvector / pg16) | Structured PHI, JSONB clinical data, vector indexes |
| Object storage | Docker volume (dev); S3 + KMS planned (AWS) | Lab PDFs, protocol exports |
| AI / LLM | Anthropic Claude Sonnet 4.5 (TS + Python SDKs) | Analysis, lab extraction, protocol & derivative generation |
| AI / embeddings | sentence-transformers (384-dim, engine only) | Semantic search over clinical_knowledge |
| Auth & tenancy | Custom DB sessions, bcrypt, HS256 engine JWTs | Practitioner auth; tenant isolation via row-level security |
| Validation / test | Zod 4, Vitest (unit), Playwright (e2e) | Schema validation; limited automated coverage |
| CI | GitHub Actions (validate.yml) | Typecheck, unit tests, engine compile + pytest, migration hygiene |
| Infrastructure (target) | AWS ECS Fargate, RDS Multi-AZ, S3, KMS, Bedrock, ALB, Terraform | Documented in infrastructure/aws/; not yet provisioned |

## Consolidated Risk Register

The risks below are drawn from the May 2026 security audit and this structural review, prioritized by business consequence. Severity reflects exposure for a HIPAA product intended to handle real patient data.

| Sev. | Risk | Business consequence | Mitigation |
| --- | --- | --- | --- |
| CRIT | No production environment or encrypted object storage | Zero path to real revenue; cannot legally onboard PHI; files silently discarded on serverless deploys | PR-3 (storage abstraction) + AWS bring-up |
| CRIT | Role-based access control (RBAC) not enforced in code | Any authenticated user can approve protocols and export PHI regardless of role — a direct HIPAA access-control failure | PR-4 (role guards on mutating routes) |
| CRIT | Most narrative PHI stored as plaintext JSONB | Encryption covers only name/DOB; clinical narrative is exposed at rest | Extend pgcrypto / column encryption; KMS at storage layer |
| HIGH | Signup attaches new user to default tenant as owner | Tenant isolation can be undermined at registration; privilege over-grant | Harden signup; require provisioned tenant + role |
| HIGH | Duplicated clinical-reasoning logic (web vs. engine) | Divergent clinical output across paths — a patient-safety and liability concern in a medical product | PR-2 (canonical analysis path) |
| HIGH | Audit log mutable at the database layer | Compliance trail can be altered, undermining the audit story despite strong provenance capture | Append-only enforcement / write-once storage |
| MED | MFA not implemented | Account-takeover exposure for accounts holding PHI | Dedicated security sprint before real PHI |
| MED | Documentation overstates reality (ARCHITECTURE.md) | ARCHITECTURE.md references NextAuth and claims RBAC that do not exist in code — misleads onboarding and audits | Reconcile docs with implemented behavior |

Severity legend: CRIT — blocks real-PHI launch and/or revenue; HIGH — material clinical, security, or architectural risk; MED — important but addressable in a dedicated sprint.

# 2. Domain Data Models & Schema Design

The schema is mature: 25 versioned SQL migrations (0001–0025) with append-only migration discipline and an idempotent runner (apps/web/scripts/migrate.mjs).

## Core Entity Model

| Entity | Purpose | Critical fields |
| --- | --- | --- |
| tenants | Multi-tenant isolation unit (internally also ‘practice’) | settings; lifecycle / practice identity columns (0022) |
| practitioners | Authenticated users with RBAC role | role (owner / practitioner / viewer); encrypted credentials |
| patients | Client records | name_encrypted, dob_encrypted (pgcrypto); intake_data JSONB; workflow status |
| records | Uploaded clinical documents | structured_data JSONB (extracted labs); processing_status; encrypted text |
| analyses | AI clinical synthesis runs | findings JSONB; input_record_ids; provenance (model_id, prompt_version, token_usage) |
| protocols | Dual-output treatment plans | clinical_content + client_content JSONB; versioning; approval status |
| patient_timeline | Append-only event log (0007) | Chronological journey backbone — intake, labs, protocols, outcomes |
| protocol_outputs | Auto-generated derivatives on approval | client_doc, call_deck, follow_up_email |
| intake_documents | Intake Hub uploads (transcripts, notes, PDFs) | Extracted text for analysis context |
| audit_log | Compliance trail | Action, resource, IP, metadata — intended append-only |
| foundational_checklists | Pre-lab waiting-period assignments | Assignable habit topics |

## Knowledge Layer Entities

| Entity | Purpose |
| --- | --- |
| clinical_knowledge | Vector-indexed mentorship corpus (384-dim embeddings) |
| clinical_concepts / clinical_relationships | Knowledge graph for concept traversal |
| knowledge_leaders, knowledge_sources, knowledge_domains | Knowledge Orchestrator provenance (0016) |
| practitioner_preferences | Prompt-injectable practitioner rules |
| clinical_dialogues | AI-generated follow-up questions post-protocol |

## Relational Structure & Design Principles

Tenant isolation: every PHI table carries tenant_id; PostgreSQL row-level security (RLS) policies enforce tenant_id = current_setting('app.current_tenant_id') on both read and write (hardened in 0025).

Application role: runtime connects as app_user (a non-superuser), so RLS is authoritative and cannot be bypassed by superuser privileges.

Flexible clinical data: JSONB for intake, lab structures, findings, and protocol sections accommodates heterogeneous functional-medicine data without premature normalization.

Provenance by design: every AI artifact records model, prompt version, and token usage for reproducibility and audit.

Timeline as narrative spine: patient_timeline is append-only and captures the full clinical journey — not just current state.

## Most Critical Data Points Captured

Intake: symptoms, history, lifestyle, goals, conditional branching responses.

Labs: normalized test values, reference ranges, flags, extraction confidence.

Analysis findings: systems analysis (HPA, gut, thyroid, etc.), chief patterns, sequencing recommendations, uncertainty flags, data gaps.

Protocols: phased supplement / lifestyle / dietary recommendations in both clinical and client-facing forms.

Practitioner context: preferences, uploaded documents, call transcripts.

# 3. Core Business Logic: What “Clinical Signal” Represents

“Clinical Signal” is the product and repository name — not a single database column or microservice. Inside the system, the word “signal” is used in three senses, summarized below to avoid confusion in technical discussions.

| Sense | Meaning |
| --- | --- |
| Product signal (primary) | Actionable clinical insight extracted from noisy, fragmented patient data — patterns, root causes, and sequencing a practitioner can act on. |
| Analysis pipeline output | Structured JSON findings from the clinical_analysis_v1 prompt — systems analysis, lab patterns, clinical picture. |
| Secondary / product-design usage | Learning-loop ‘negative signal,’ document ingestion ‘signal-to-noise,’ patient phase-advancement criteria. |

The core value engine is the end-to-end transformation: patient data → clinical findings → dual protocol outputs → derivative deliverables.

## The “Signal” Payload, Stage by Stage

Stage 1 — Lab extraction (records.structured_data): normalized lab values (test, value, unit, reference range, flag) plus extraction metadata (model, prompt version, confidence).

Stage 2 — Clinical analysis (analyses.findings): summary; clinical_picture; systems_analysis[] per system with interconnections; key_lab_findings[]; clinical_sequencing; uncertainty[] and data_gaps[] (explicit epistemic humility); red_flags[].

Stage 3 — Protocol (clinical_content + client_content): structured sections — dietary, supplements, lifestyle, lab retest schedule, phased timeline; client plan uses warm, non-overwhelming phased language.

Stage 4 — Derivatives (protocol_outputs.content): patient-facing document, call-deck slides, follow-up email draft.

## External Services & Models Applied

| Step | Service / Model |
| --- | --- |
| PDF text extraction | PyMuPDF, pytesseract (engine) |
| Lab structuring | Claude Sonnet 4.5 + lab_extraction_v1 |
| Clinical analysis | Claude Sonnet 4.5 + clinical_analysis_v1 |
| Protocol generation | Claude Sonnet 4.5 + protocol_generation_v1 |
| KB retrieval (web path) | PostgreSQL ts_rank_cd full-text search (FTS) |
| KB retrieval (engine path) | sentence-transformers embeddings + pgvector cosine |
| Safety validation | Post-generation rules in lib/safety-validation.ts |
| PDF export | ReportLab (engine) |

## Architectural Note: Dual Execution Paths

| Capability | Primary path (UI today) | Secondary path (engine) |
| --- | --- | --- |
| Clinical analysis | apps/web/lib/analysis.ts → Claude directly | POST /analyze on FastAPI |
| Protocol generation | Web API routes (streaming) | POST /generate-protocol |
| Lab extraction | Engine only (POST /extract) | — |
| KB search | Postgres full-text search (web) | Vector search (engine) |

Why this matters to the business The codebase maintains two parallel implementations of the same clinical-reasoning logic. The practitioner UI calls the web path exclusively; the engine path uses different knowledge-base retrieval (vector vs. full-text). In a medical product, divergent reasoning between two code paths is not merely untidy — it is a patient-safety and liability risk, because the same patient could in principle receive materially different clinical guidance depending on which path runs. Establishing a single canonical path (PR-2) should be treated as risk reduction, not cleanup.

# 4. System Architecture & Data Routing

## System Boundary

This repository is a full-stack monorepo containing a practitioner-facing web application (a deployable unit), an internal analysis-engine microservice (a deployable unit), and shared packages, database migrations, and infrastructure-as-code designs. It is not a standalone API consumed by an external frontend: the Next.js app is the sole user interface, and the Python engine is an internal service called over HTTP with signed JWTs — not public-facing.

## Data Flow: Ingestion → Storage → Output

Practitioner authenticates → DB session created; tenant_id resolved.

Every DB query → withTenantContext() sets the app.current_tenant_id setting inside a transaction.

Patient created → encrypted name / DOB; timeline event logged.

Intake submitted → patients.intake_data updated; timeline events.

Lab PDF uploaded → bytes written to shared volume (dev) → records row → async POST /extract to engine → structured data persisted.

Analysis requested → timeline gathered → Claude invoked → analyses row with encrypted raw response.

Protocol generated → findings + optional KB context → Claude → protocols row (draft).

Protocol approved → status transition → derivative outputs generated → timeline events.

Export → engine renders PDF → stored as protocol_export record.

## Patient-Scoped API Routes (apps/web/app/api/patients/[id]/)

| Route | Method | Function |
| --- | --- | --- |
| /analyze | POST | Stream clinical analysis |
| /generate-protocol | POST | Combined analyze + generate (alternative flow) |
| /generate-from-analysis | POST | Protocol from existing analysis |
| /prep-brief | POST | Pre-call summary generation |
| /records | POST | Lab PDF upload |
| /intake-docs | POST | Intake Hub document upload |
| /protocols | GET | List patient protocols |
| /protocol/[id]/approve | POST | Approve + trigger outputs |
| /protocol/[id]/export | POST | PDF export |
| /protocol/[id]/outputs | GET | Derivative documents |
| /protocol/[id]/dialogue | POST | Clinical follow-up questions |
| /foundations | POST | Foundational checklist |

Global routes: /api/audit-logs, /api/suggestions. Authentication uses custom session cookies (not NextAuth, despite the ARCHITECTURE.md reference); login / signup via Server Actions.

## Engine Internal Routes (JWT-authenticated)

| Route | Function |
| --- | --- |
| GET /health | Load-balancer health (unauthenticated) |
| POST /extract | Async lab PDF pipeline |
| POST /analyze | Synchronous clinical analysis |
| POST /generate-protocol | Protocol from analysis |
| POST /export-protocol | PDF rendering |
| POST /knowledge/search | Vector KB search |
| POST /knowledge/graph | Concept-graph traversal |

## Security Architecture

Strengths: RLS at the database layer; server-side PHI rendering; engine JWT auth (PR5); audit logging on mutations; 15-minute session idle timeout; PHI encryption for name / DOB.

Documented gaps (May 2026 audit): RBAC not enforced in application code; signup attaches to default tenant as owner; MFA not implemented; most narrative PHI stored in plaintext JSONB; audit log mutable at the DB layer; no production encrypted object storage yet. These gaps are tracked in the Risk Register above and must close before real PHI is onboarded.

# 5. Strategic PR Opportunities & First Pull-Request Recommendations

Based on codebase maturity (~85% feature-complete), the infrastructure transition (local → AWS), and the identified technical debt, the following five high-impact tasks are recommended for an incoming engineer’s first PR cycle, ordered by leverage and risk reduction.

### PR-1 — Fix Unit-Test Script & CI Consistency (Quick win, ~2 hours)

Problem: npm run test:unit globs Playwright e2e specs, causing Vitest failures. The README documents a workaround; CI uses it, but the script itself is broken.

Impact: restores developer ergonomics; makes npm run test:unit trustworthy; reduces onboarding friction.

Scope: scope Vitest to lib/__tests__/ only; optionally add a separate test:e2e alias.

### PR-2 — Establish Canonical Analysis Path & Reduce Web/Engine Duplication (~3–5 days)

Problem: clinical analysis, protocol generation, and KB retrieval exist in both apps/web/lib/analysis.ts and services/analysis-engine/. The UI uses the web path; the engine path uses different KB retrieval (vector vs. full-text), creating silent behavioral-drift risk in clinical output.

Impact: architectural clarity; consistent clinical output regardless of deployment topology; prerequisite for AWS Bedrock migration (single LLM-client abstraction); directly reduces the patient-safety risk noted in Section 3.

Scope: document the canonical path; route web analysis through the engine (preferred) or extract shared prompt contracts into packages/shared; add a parity test comparing prompt versions and output schema.

### PR-3 — Storage Abstraction Layer for Document Persistence (~3–4 days)

Problem: lib/records.ts writes to a local Docker volume; serverless deployments discard file bytes entirely. Production requires S3 + KMS with pre-signed URLs — designed in infrastructure/aws/data.md but not implemented.

Impact: unblocks AWS deployment; eliminates the largest dev-to-prod gap; prevents practitioners from believing files are stored when they are not.

Scope: introduce a StorageProvider interface (local | s3); implement S3 with SSE-KMS and tenant-prefixed keys; store S3 keys in records.source_file_key; wire dev parity via LocalStack or MinIO.

### PR-4 — RBAC Enforcement on Mutating Routes (~2–3 days)

Problem: the May 2026 audit found that SessionUser.role is plumbed but never checked. Any authenticated practitioner can approve protocols, export PHI, and run analysis regardless of assigned role.

Impact: closes a CRITICAL HIPAA access-control gap; aligns runtime behavior with ARCHITECTURE.md claims.

Scope: add a requireRole(['owner','practitioner']) guard in packages/core; apply to protocol approve, export, analysis, and settings routes; add Vitest coverage for denial cases.

### PR-5 — Expand Engine Test Coverage & Add Pipeline Integration Test (~3–4 days)

Problem: the engine has only auth pytest tests; the web has six unit-test files. No end-to-end test validates the lab-extraction → analysis → protocol chain with synthetic data.

Impact: reduces regression risk in the highest-value code path; supports confident refactoring of the dual-path architecture.

Scope: add pytest fixtures for a synthetic patient timeline; test /extract stages with mock Claude responses; add a docker-compose integration job: upload PDF → extract → analyze → assert findings schema.

## Path to Production (Sequencing & Rough Timeline)

The PRs above are developer-facing increments. For leadership, the sequence to a defensible first real-PHI launch is:

Weeks 1–2 — Production-blockers: PR-3 (storage) and PR-4 (RBAC) in parallel; begin AWS bring-up per infrastructure/aws/PLAN.md (8-step sequence).

Weeks 2–4 — Compliance & correctness: extend PHI encryption beyond name/DOB; enforce audit-log immutability; PR-2 (canonical clinical path) to remove output-drift risk; harden signup.

Weeks 4–6 — Security & confidence: MFA (dedicated security mini-sprint); PR-5 (pipeline integration tests); reconcile ARCHITECTURE.md with reality; security review before any real PHI.

| Workstream | Recommendation |
| --- | --- |
| AWS bring-up | Follow the 8-step sequence in infrastructure/aws/PLAN.md; PR-3 and PR-2 should precede or parallel ECS deployment. |
| Anthropic BAA → Bedrock | The AWS BAA covers Bedrock; the planned migration eliminates the separate Anthropic enterprise contract. |
| Knowledge Orchestrator | Schema complete; ingestion scripts exist (ingest_knowledge.py, ingest_pdf.py); integration into the primary protocol flow is Phase 2. |
| MFA & signup hardening | Required before real PHI; a dedicated security sprint rather than a first PR. |

# Summary Assessment

Clinical Signal is a substantially built, clinically sophisticated MVP with a well-designed data model, mature migration discipline, and a clear product thesis. The engineering center of gravity is the AI-driven clinical synthesis pipeline — not a discrete “signal” microservice, but a multi-stage transformation from fragmented patient inputs to structured findings and dual protocol outputs.

The primary strategic risks are infrastructure readiness (no production environment; storage not abstracted), security enforcement gaps (RBAC, signup, encryption coverage), and architectural duplication (web vs. engine analysis paths with divergent KB retrieval, which carries clinical-output risk). Addressing these in the recommended sequence positions the platform for AWS deployment and real-practitioner onboarding without compromising the clinical output quality that Dr. Laura has already validated in local testing.

In short: the hard, differentiating work — the clinical reasoning — is largely done. What remains is disciplined production and compliance engineering, scoped at roughly 4–6 focused weeks. That is a favorable position for a product of this ambition.

This brief reflects repository state as of May 28, 2026. Infrastructure status per README: Aptible and Railway retired; AWS migration in progress; all development and testing occurs locally via Docker Compose.